## Slide 1
PROD
Sandbox A
Sandbox B
👥
Dev Team A
Job A.1
Job A.2
👥
Dev Team B
Job B.1
Job B.2
SPRINT 1
Metadata A Metadata B
Metadata C Metadata D
Metadata E Metadata F
Metadata G Metadata H
Package A.1
Package A.2
Package B.1
Package B.2
Comunicate all
Prod Deploy
Inform Dev Team B and Deploy to Sandbox B
Comunicate all
Prod Deploy
Inform Dev Team B and Deploy to Sandbox B
Comunicate all
Prod Deploy
Inform Dev Team A and Deploy to Sandbox A
Comunicate all
Prod Deploy
Inform Dev Team A and Deploy to Sandbox A
Control spreadsheet
Approving person, respecting the schedule and metadata dependencies.
Deployment Model - Scenario 1 no Dependencies
Package.xml or Outbound Changeset

## Slide 2
PROD
Sandbox A
Sandbox B
👥
Dev Team A
Job A
👥
Dev Team B
Job B
SPRINT 1
Metadata A Metadata B
Metadata E Metadata B
Package A
Comunicate all
Prod Deploy
Inform Dev Team B and Deploy to Sandbox B
In this scenario of cross-metadata development, communication is crucial, and it's important to establish who will go to PROD first.
Team B should take into consideration Team A's development to create Package B.
Package B
Comunicate all
Prod Deploy
Inform Dev Team A and Deploy to Sandbox A
Control spreadsheet
Approving person, respecting the schedule and metadata dependencies.
Deployment Model - Scenario 2 with Dependencies

## Slide 3
Once you refresh the Developer Sandbox then to refresh it one more time you have to wait for 1 Day. Developer Pro Sandbox - 1 Day. Partial Data Sandbox - 5 Days. Full Copy Sandbox - 29 Days.
PROD
Sandbox A
Sandbox B
👥
Dev Team A
Job A.1
Job A.2
👥
Dev Team B
Job B
SPRINT 1
Metadata A Metadata B
Metadata C Metadata D
Metadata G Metadata H
Package A.1
Package A.2
Package B
Comunicate all
Prod Deploy
Inform Dev Team B and Deploy to Sandbox B
Comunicate all
Prod Deploy
Inform Dev Team A and Deploy to Sandbox A
SANDBOX A REFRESH
Comunicate all
Waiting approval Deployment
Backup Package A.2
Deploy Package A.2 at Sandbox A
Comunicate all
Prod Deploy
Inform Dev Team B and Deploy to Sandbox B